Sapphire CQMS

Customer Query Management System

PROJECT OVERVIEW

Version 0.1 - 2026

Zenith Corporation

Internal Use Only

# Executive Summary

Sapphire Customer Query Management System (CQMS) is a strategic initiative to transform Zenith's customer service operations from a manual, Excel-based process to an automated, centralized ticket management platform. This web-based application will handle high volumes of customer queries, reduce response times by 70%, ensure SLA compliance, and provide comprehensive tracking and reporting capabilities.

# 1. Project Background

## 1.1 Current State Analysis

Existing Process:

- Customer queries are manually recorded in Microsoft Excel spreadsheets

- No centralized tracking system exists

- Limited visibility into query status and resolution progress

- Difficult to measure agent performance and efficiency

- High risk of queries being missed or forgotten

- No automated SLA tracking or compliance monitoring

- Manual effort required for reporting and analysis

Pain Points:

- Inefficient manual data entry and tracking

- Lack of real-time visibility into customer issues

- Inability to identify recurring problems

- Poor customer experience due to delayed responses

- Limited accountability for query resolution

- No mechanism to track or enforce SLAs

- Difficulty in resource planning and allocation

## 1.2 Business Drivers

Strategic Objectives:

- Operational Excellence - Streamline customer service operations

- Customer Satisfaction - Improve response times and resolution quality

- Data-Driven Decisions - Enable analytics and reporting

- Scalability - Support business growth with 150-200 concurrent users

- Compliance - Ensure SLA adherence and audit trail

- Cost Efficiency - Reduce operational overhead through automation

Expected Benefits:

- 70% reduction in customer query response time

- 100% query tracking (zero missed tickets)

- Enhanced customer trust and brand reputation

- Identification of recurring issues for preventive action

- Improved supplier accountability through issue tracking

- Better resource allocation and capacity planning

- Comprehensive audit trail for compliance

# 2. Solution Overview

## 2.1 Product Vision

Sapphire will serve as the central nervous system for customer service operations, providing:

- Unified Platform - Single source of truth for all customer queries

- Intelligent Routing - Automated call distribution based on agent expertise and availability

- Real-time Tracking - Live visibility into ticket status and SLA compliance

- Seamless Integration - Connection with IVR, SMS, and WhatsApp systems

- Actionable Insights - Reporting and analytics to drive continuous improvement

## 2.2 Key Capabilities

### Ticket Management

- Unique ticket ID generation (Format: INC-XXXXX)

- Comprehensive customer information capture

- Product and issue categorization

- Priority assignment (High, Medium, Low)

- Status tracking throughout lifecycle

- Assignment to service centres based on location

- Reassignment and escalation workflows

### Call Handling

- IVR integration for automatic call routing

- Unique call ID generation (Format: yyyymmdd-aabb-ccc-dddd)

- Agent availability management

- Priority-based call distribution

- Troubleshooting guide access during calls

- Call logging and tracking

### SLA Management

- Automated SLA timer initiation upon ticket creation

- Real-time SLA tracking and alerts

- Configuration-based SLA rules by category

- Performance dashboards for individuals and teams

- Compliance reporting and analytics

- Near-breach warning notifications

# 3. Business Requirements Summary

## 3.1 Core Business Requirements

BR-001: Admin Onboard Customer Service Agent

- Add new CSA to the system

- Verify employee details and upload profile

- Generate credentials (User ID and password)

- Send credentials to employee via SMS

BR-002: Customer Service Agent Login

- Secure authentication for CSA

- Availability status management (Available/Not Available)

- Call reception based on availability

BR-003: IVR Call Linkage

- Integration with IVR system

- Automatic call routing to available CSA

- Unique call ID generation

- SLA timer initiation on call receipt

BR-004: Ticket Raise

- Capture customer and product details

- Access troubleshooting guides

- Raise ticket with status update

- Mark issue as resolved if troubleshooting succeeds

BR-005: Assign Service Centre

- Search for nearest service centre by location

- Assign ticket to service centre

- Terminate call after assignment

BR-006: Ticket Closure

- Team lead approval for resolved tickets

- View resolution time and SLA compliance

- Close ticket after verification

# 4. User Roles and Permissions

The system supports four primary user roles, each with specific responsibilities and access levels:

| Role | Responsibilities | Access Level |
| --- | --- | --- |
| Administrator | User management, system configuration, reporting, master data maintenance | Full system access |
| Customer Service Agent | Handle calls, create tickets, troubleshoot, assign to service centres, escalate issues | Operational access |
| Service Centre | View assigned tickets, accept/decline assignments, update status, resolve field issues | Service-specific |
| Team Lead | Approve resolutions, monitor team performance, handle escalations, review SLA compliance | Team oversight |

# 5. Project Scope

## 5.1 In Scope

- Web-based internal application

- Four user roles (Admin, CSA, Service Centre, Team Lead)

- IVR call routing functionality

- Ticket creation and management

- SLA tracking and monitoring

- SMS and WhatsApp integration

- Service centre assignment

- Troubleshooting guide access

- Reporting and dashboards

- User management

- Support for 150-200 concurrent users

## 5.2 Out of Scope

- Manual SLA tracking (replaced by automated)

- Email-based customer queries (phone only)

- Email notifications (SMS/WhatsApp only)

- Call recording functionality

- Customer self-service portal

- Mobile application

- Integration with external CRM systems

# 6. Success Criteria

## 6.1 Business Success Metrics

Operational Efficiency:

- 70% reduction in query response time

- 100% query tracking (zero missed tickets)

- 95%+ SLA compliance rate

- 50% reduction in manual effort

User Adoption:

- 90%+ user adoption within 3 months

- 80%+ user satisfaction score

- Less than 5% error rate in data entry

Business Impact:

- 25% improvement in customer satisfaction

- 20% increase in first-call resolution

- Identification of top 10 recurring issues

- Improved supplier accountability

## 6.2 Technical Success Metrics

- System supports 200 concurrent users

- 99.5% system availability

- Less than 2 second average page load time

- Zero critical security vulnerabilities

- Less than 1% integration failure rate

# 7. System Constraints and Assumptions

## 7.1 Assumptions

- The Sapphire system will reduce customer query response time by at least 70% compared to the current manual Excel-based process

- Customer Service Agents and other users will receive adequate training to effectively use the Sapphire application

- The existing server infrastructure and database will be capable of supporting the new application without major upgrades

- The IVR system and messaging gateways will provide reliable APIs for seamless integration with the Sapphire platform

## 7.2 Constraints

- Sapphire must operate on the existing server and database infrastructure without requiring major additional hardware investment

- The system must support 150-200 concurrent users without performance degradation

- Integration must be done with the existing IVR platform, which may limit flexibility in call routing features

- The project must be completed within the approved budget and timeline set by project stakeholders

## 7.3 Risks

- Approval delays or additional costs associated with third-party SMS and WhatsApp messaging gateways

- Possible integration failures between Sapphire and the IVR platform due to API incompatibility

- System performance issues if the number of users exceeds the planned capacity of 200 users

- Resistance from customer service agents in adopting the new system, which may slow implementation

## 7.4 Issues

- Customer calls may not reach Customer Service Agents if the IVR system experiences downtime

- Incorrect customer contact information entered by CSAs may lead to failed notification delivery

- High call volumes may temporarily overload the system, delaying ticket creation or routing

- Users may experience initial difficulty adapting to the new workflow compared to the manual Excel-based process

# 8. Glossary

| Term | Definition |
| --- | --- |
| CSA | Customer Service Agent - Front-line staff handling customer calls |
| SLA | Service Level Agreement - Committed response/resolution times |
| IVR | Interactive Voice Response - Automated call routing system |
| Ticket | Record of a customer query/issue with unique ID (Format: INC-XXXXX) |
| SC | Service Centre - Field service location for issue resolution |
| CQMS | Customer Query Management System |
| BRD | Business Requirements Document |
| FRD | Functional Requirements Document |
| RTM | Requirements Traceability Matrix |

# Document Control

| Version | 1.0 |
| --- | --- |
| Last Updated | March 2026 |
| Author | Business Analysis Team |
| Status | Approved |
| Classification | Internal Use Only |
| Reference Documents | FRD_Sapphire_CQMS_V0_1_2026.pdf, BRD, RTM, SLPF |

End of Document